# Project Icarus

# Harmonization of MODIS and VIIRS Active-Fire Hot Spots
into a Burning Activity Calendar

Comprehensive Build Specification
Document Version: 1.0
Date: 05 October 2026
Status: Baseline for PRD / TRD / System Architecture
Challenge: NASA Space Apps 2026 — Harmonization of MODIS and VIIRS Hot Spots

# Table of Contents

1. Executive Summary

2. Project Objectives & Scope

3. System Architecture

4. Data Specification & Sources

5. Harmonization Pipeline — Algorithms & Formulas

6. Calibration Methodology

7. Anomaly Detection & Critical Period Algorithm

8. API Specification

9. Frontend Design & Offline Mechanism

10. Database Schema

11. Simulation & Test Mechanism

12. Validation Plan & Experiments

13. Implementation Plan

14. Security & Deployment

15. Risk Register

Appendix A — Full Parameter Registry

Appendix B — SQL Reference (DuckDB)

Appendix C — API Examples

Appendix D — Data Dictionary

# 1. Executive Summary

Project Icarus builds a web application that harmonizes MODIS (Terra/Aqua) and VIIRS (Suomi NPP/NOAA-20/21) active-fire hotspot records into a single burning activity calendar. The system uses deterministic algorithms for data fusion, cross-sensor calibration, climatology computation, and anomaly scoring. It operates offline via a service-worker-cached static frontend backed by a FastAPI server with DuckDB-powered analytics.

The core technical challenge is sensor harmonization: MODIS detects ~1 km² fires at 1 km resolution; VIIRS 375 m resolves smaller, cooler fires. Simply counting detections produces an artificial step change when VIIRS enters the record. Icarus removes this artefact through presence-based gridding, calibration on overlap years, and explicit uncertainty quantification.

# 2. Project Objectives & Scope

## 2.1 Objectives

| ID | Objective | Success Criterion |
| --- | --- | --- |
| O1 | Build a reproducible ingestion pipeline that pre-fetches MODIS (Terra, Aqua) and VIIRS (S-NPP, N20, N21) active-fire data and stores it as Parquet. | Measured in §12 experiments |
| O2 | Define and implement a deterministic harmonization method with explicit parameters and fall-backs. | Measured in §12 experiments |
| O3 | Produce a calendar-based visual language that separates activity, anomaly, and observing coverage. | Measured in §12 experiments |
| O4 | Validate the method on held-out overlap years and against the MODIS burned-area product. | Measured in §12 experiments |
| O5 | Deliver an offline-first web app suitable for field use by emergency responders. | Measured in §12 experiments |

## 2.2 In Scope

• Active-fire point detections from MODIS (Terra, Aqua) and VIIRS 375 m (S-NPP, N20, N21)

• Presence-based gridding on a 0.05° cell grid

• Cross-sensor multiplicative calibration on overlap years

• Climatology, anomaly scores (z-score), and critical fire-period detection

• Area-of-interest aggregation (preset regions + user polygon)

• Offline-first web app with service worker and PMTiles basemap

• Optional AI narration layer (MCP-based)

## 2.3 Out of Scope

• Burned-area mapping (MCD64CMQ used only as validation reference)

• Fire-spread modelling

• Emissions estimation

• Real-time alerting and notification services

• Global deployment — pilot extent: 60–93°E, 5–36°N (South Asia)

## 2.4 Constraints

• NASA data is the evidence layer; named in interface and project page

• Deterministic code does the science; LLM only retrieves, orchestrates, explains

• Demo runs with network off; fallback video recorded

• Laptop-class hardware, no GPUs

• Small team: Python, SQL, web dev skills

# 3. System Architecture

## 3.1 Architecture Overview

The system follows a 4-layer architecture: Pre-fetch → Cache → API → Frontend. All data is downloaded before the event (S0). The backend is a single FastAPI service serving DuckDB queries on Parquet files. The frontend is a static MapLibre + d3 application with a service worker for offline operation.

[NASA Sources]  FIRMS Archive / UMD SFTP / MCD64CMQ
       │  (S0: pre-event, network required)
       ▼
[Pre-fetch Layer]  data/raw/** + manifest (sha256, rows, dates)
       │  (S1–S9: offline batch, Python + DuckDB)
       ▼
[Data Cache]  data/derived/*.parquet, calib/*.parquet, tiles/*.pmtiles
       │
       ▼
[FastAPI Service]  read-only; DuckDB queries; /api/v1/*
       │  HTTP (localhost or LAN)
       ▼
[Static Web App]  MapLibre + calendar (d3) + service worker + OPFS cache
       │
       ▼
[Optional AI Layer]  reads API JSON, narrates; hidden if unavailable

## 3.2 Component Specifications

| Component | Responsibilities | Must Not |
| --- | --- | --- |
| Pipeline (icarus.pipeline) | S0–S9; writes Parquet; writes manifest and parameter hash; CLI entry points | Call external services at runtime of the app |
| Core Library (icarus.core) | Pure functions: grid, bins, coverage, calibration, climatology, anomaly, season | Perform I/O or depend on web frameworks |
| API (icarus.api) | FastAPI app; read-only; JSON responses; parameter-hash header | Mutate data or compute statistics |
| Frontend (web/) | MapLibre map; d3 calendar heatmap; polygon drawer; offline service worker | Direct NASA API calls |
| AI Agent (optional) | MCP server exposing series, anomalies, critical-period tools; narrates from JSON | Compute statistics; fail loudly |

## 3.3 Storage Layout

data/

raw/                    # S0 output, never modified

modis/MCD14ML.YYYYMM.*.txt.gz

viirs_snpp/*.csv

mcd64cmq/*.hdf

manifest.csv            # file, bytes, sha256, rows, retrieved, url

reference/

outages.csv           # stream, start, end, reason

streams.csv           # stream, bit, first_date, last_date

regions.parquet       # preset AOIs (GeoParquet)

derived/

det/stream=*/year=*/part-*.parquet      # S1

cell_day/year=*/part-*.parquet          # S5

cell_bin/year=*/part-*.parquet          # S6

avail.parquet, bin_coverage.parquet     # S7

calib_factor.parquet, calib_boot.parquet# S8

cell_bin_h/year=*/part-*.parquet        # S9

tiles/

basemap_<region>.pmtiles

meta/

params.yaml, params.hash, build_info.json

# 4. Data Specification & Sources

## 4.1 Datasets

| Dataset | Role | Access Route | Notes |
| --- | --- | --- | --- |
| MCD14ML (MODIS C6) | Primary long record; reference scale | UMD SFTP archive (monthly .txt.gz) | 200K–500K lines/month globally |
| VIIRS 375 m (S-NPP) | Modern record; calibrated to MODIS | FIRMS archive download / Area API (recent) | Confidence as classes [n,h,l] |
| VIIRS N20, N21 | Optional extra streams | FIRMS archive | Ingested but not used by default |
| MCD64CMQ | Independent validation reference | NASA LAADS DAAC | 0.25° burned area, hundredths of ha |

## 4.2 Normalized Detection Schema

All sources are converted to a unified schema by the ingestion step (S1).

| Field | Type | Description | Source Mapping |
| --- | --- | --- | --- |
| acq_date | DATE | Acquisition date (UTC) | YYYYMMDD from MODIS; date from VIIRS |
| acq_time | TIME | Acquisition time (UTC) HH:MM | HHMM from MODIS; time from VIIRS |
| lon | FLOAT | Longitude [−180, 180) | Longitude |
| lat | FLOAT | Latitude [−90, 90] | Latitude |
| frp | FLOAT | Fire Radiative Power (MW) | FRP from MODIS; VIIRS may be null |
| conf_num | SMALLINT | MODIS confidence 0–100 | Confidence from MODIS |
| conf_class | VARCHAR(1) | VIIRS confidence class: l/n/h | Class from VIIRS |
| hs_type | SMALLINT | MODIS hot-spot type (0=fire, 2=persistent, 3=urban) | Type from MODIS |
| instrument | ENUM | MODIS or VIIRS | Derived from file/source |
| sat | ENUM | Terra(T), Aqua(A), S-NPP, N20, N21 | Satellite identifier |
| stream | ENUM | MOD_T, MOD_A, VIIRS_SNPP, VIIRS_N20, VIIRS_N21 | Derived |
| stream_bit | INT | 1,2,4,8,16 for bitmask operations | Derived |

## 4.3 Stream Definitions

Bit values are used in the cell-day bit mask for stream identification.

| Stream | Bit | Instrument/Satellite | Role in Default Config |
| --- | --- | --- | --- |
| MOD_T | 1 | MODIS / Terra | Part of MODIS reference family |
| MOD_A | 2 | MODIS / Aqua | Part of MODIS reference family |
| VIIRS_SNPP | 4 | VIIRS / Suomi NPP | Primary VIIRS stream |
| VIIRS_N20 | 8 | VIIRS / NOAA-20 | Ingested, not used by default |
| VIIRS_N21 | 16 | VIIRS / NOAA-21 | Ingested, not used by default |

# 5. Harmonization Pipeline — Algorithms & Formulas

The pipeline is a sequence of deterministic, idempotent stages. Each stage reads named inputs, writes named outputs, has a parameter list, and a test.

## 5.1 Stage S2 — Quality Filter

A single rule applied to both sensors. A detection is retained if it satisfies the rule for its instrument.

Formula:

keep(MODIS) = [conf_num ≥ c_min] ∧ [hs_type = 0 OR hs_type IS NULL]

keep(VIIRS) = [conf_class ∈ {n, h}]

Default: c_min = 30 (lower bound of MODIS nominal class, matching VIIRS nominal+).

Rationale: Low-confidence detections are dropped entirely per the MODIS guide recommendation for users needing fewer false alarms.

## 5.2 Stage S3 — Static & Persistent Source Mask

A fine grid of K_f cells per degree (default 200, ~550 m) is laid over detections passing S2.

A fine cell is masked for calendar year y if detections occur on ≥ D_p distinct dates in that year.

Formula:

mask(fx, fy, year) = 1  if  |{distinct acq_date : fine_cell = (fx, fy), year}| ≥ D_p

Defaults: fine_K = 200, min_days = 16 (same threshold MODIS product uses for static land sources).

Note: This rule may remove cells with genuinely repeated agricultural burning. Sensitivity to D_p is tested in E4.

## 5.3 Stage S4 — Grid Snapping

Coordinates are mapped to integer cell indices using scale factor K (cells per degree). Default K = 20 gives Δ = 0.05° (~5.5 km latitude, ~5.2 km east-west at 20°N).

Formulas:

cell_x = ⌊ lon × K ⌋

cell_y = ⌊ lat × K ⌋

Δ = 1 / K  degrees

cell_centre = ((cell_x + 0.5)/K, (cell_y + 0.5)/K)

Cell ground area weight: w_c = cos(lat_c)

Edge cases: boundary detections belong to the cell with the higher index (floor semantics). Longitudes in [−180, 180).

Overpass-time diagnostic (per stream and year):

median_local_time = median( UTC_time + lon/15 hours )

Drift > 30 min from stream's first full year → warning in provenance panel.

## 5.4 Stage S5 — Cell-Day Collapse

All detections of the same stream in the same cell on the same UTC date are collapsed into one record.

Formula:

F_S(c, d) = 1  if ∃ at least one retained detection in cell c on date d from stream in S

F_S(c, d) = 0  otherwise

The collapsed record stores: stream_mask (bitmask of streams), n_det (count of raw detections), max_frp (maximum FRP in the cell-day).

Claim: Cell-day presence reduces sensor bias but does not remove detection-limit differences. Calibration targets the remaining offset.

## 5.5 Stage S6 — Temporal Binning

Cell-days are aggregated into 8-day bins following the MODIS 8-day composite convention, restarting every 1 January.

Formula:

bin(n) = min( ⌊(n − 1) / 8⌋ + 1, 46 )    where n = day of year (1–366)

Bins 1–45 each contain 8 days. Bin 46 contains remaining 5 days (6 in leap year).

Bin start date = 1 January + 8 × (bin − 1) days. Calendar has 46 columns per year.

Month of a bin = month of its first day (used for calibration strata).

Area aggregation per cell c in bin b of year y:

A_S(c, y, b) = Σ over days d in bin(y,b) of F_S(c, d)

Range: 0 to number of days in the bin.

## 5.6 Stage S7 — Availability & Coverage

Point files contain no cloud/missing-data info. Three proxies are produced and always shown.

Stream-day availability:

a(s, d) ∈ {0, 1}

a(s, d) = 0 if: stream outside active period, day in outage table, or zero detections in extent that day

a(s, d) = 1 otherwise

Stream coverage for a bin:

cov_s(y, b) = (1 / n_days) × Σ a(s, d)   over days d in bin

Family coverage:

cov_fam(y, b) = max over s in fam of cov_s(y, b)

Joint coverage (both MODIS satellites):

both_frac(y, b) = fraction of days where both Terra and Aqua are available

Low-coverage threshold: cov_min = 0.75 (6 of 8 days). Low-coverage bins are hatched, excluded from calibration/climatology baselines, never described as "no fire."

# 6. Calibration Methodology

## 6.1 Target Scale

The harmonized series is expressed on the MODIS scale ("MODIS-equivalent"). VIIRS-derived values are mapped onto this scale so the historical record is unaltered and long-established MODIS-based interpretations remain valid.

## 6.2 Calibration Data Selection

Overlap bins are those where:

both_frac ≥ cov_min  AND  VIIRS_SNPP coverage ≥ cov_min

Years with ≥ N_min overlap bins (default 30 of 46) are overlap years.

Strata: spatial tile (default 1° × 1° = 20 × 20 cells) × calendar month.

## 6.3 Multiplicative Calibration Model

A multiplicative factor is estimated per tile t and month m using ratio of sums with pseudo-count shrinkage toward the regional ratio.

Formulas:

Let M = Σ MODIS-family active cell-days over overlap bins

Let V = Σ VIIRS_SNPP active cell-days over overlap bins

Regional ratio:

r_reg(m) = Σ_all_tiles M(t, m) / Σ_all_tiles V(t, m)

Tile-month factor (with pseudo-count κ = 50):

r(t, m) = ( M(t, m) + κ × r_reg(m) ) / ( V(t, m) + κ )

If V(t, m) = 0: r(t, m) = r_reg(m)

The pseudo-count κ controls shrinkage: sparse strata (few detections) shrink toward the regional ratio. κ = 50 active cell-days is the default.

## 6.4 Why Multiplicative?

Additive-consistent: the calibrated sum over cells of an AOI equals the sum of calibrated cell values. Arbitrary polygons can be aggregated without recalibration. Non-linear models (log-log regression, quantile mapping) are computed at region level only as diagnostics because they cannot be summed across cells.

## 6.5 Uncertainty via Bootstrap

Overlap years are resampled with replacement B times (default 200, seed 20260101). The factor field is re-estimated for each draw.

Result stored as array of shape (B, tiles, 12) of single-precision floats.

At request time: series is recomputed under each draw; 5th and 95th percentiles form the uncertainty band.

## 6.6 Fall-back Behaviour

If fewer than 5 overlap years exist for the processing extent: calibration field is not applied. The harmonized view shows cell-day series per family, the interface displays a notice, and H2 (calibration hypothesis) cannot be tested.

## 6.7 Bridge Factors (Single-Satellite to Dual-Satellite Scale)

For bins observed by only one MODIS satellite s (Terra or Aqua), a bridge factor converts single-satellite values to the two-satellite MODIS scale:

q_s(t, m) = ( Σ A_MODIS + κ × q_reg,s(m) ) / ( Σ A_s + κ )

Estimated over bins where both Terra and Aqua were observed. Bridge-derived bins are tagged and drawn with a distinct outline.

# 7. Anomaly Detection & Critical Period Algorithm

## 7.1 Climatology

For an AOI series D(y, b) on bins b = 1…46 and years y:

Reference set R(b) = values at bin b from all other years with defined, non-low-coverage bins

Minimum reference: n_ref = 8 values; otherwise no anomaly score.

Baseline smoothed across neighbouring bins using circular weights (0.25, 0.5, 0.25):

μ(b) = Σ_j w_j × mean( X over R(b + j) )

σ(b) = sqrt( Σ_j w_j × var( X over R(b + j) ) )

where j ∈ {−1, 0, +1} and X = ln(1 + 1000 × D) (scale constant 1000 has no physical meaning; stabilizes skewed distribution).

## 7.2 Anomaly Score

z(y*, b) = ( X(y*, b) − μ(b) ) / max( σ(b), σ_floor )

σ_floor = 0.1 (prevents division by near-zero variance in low-fire seasons)

Percentile rank P(y*, b) using mid-rank of X among reference values. Target year excluded from its own baseline.

Flags:

Elevated:  z ≥ 2.0 AND P ≥ 0.90

Extreme:   z ≥ 3.0

Not scored: low coverage or insufficient reference years

## 7.3 Critical Fire Period

Climatological seasonal profile: m(b) = mean over years of D(y, b) (non-low-coverage bins), smoothed as above.

Cumulative share across the year:

Q(b) = Σ_{j=1}^{b} m(j) / Σ_{j=1}^{46} m(j)

If total annual activity in AOI is below floor (mean density < 1e-5): reported as "insufficient activity," no window returned.

Onset bin: smallest b with Q(b) ≥ 0.10

Peak bin: argmax of m(b)

End bin: smallest b with Q(b) ≥ 0.90

Window: [onset − 1 bin, end + 1 bin] with mass ≥ 0.80

# 8. API Specification

The API is versioned under /api/v1, read-only, returns JSON with UTF-8 encoding. Analysis endpoints use POST (AOI geometries can be large). All responses include the parameter hash for cache matching.

## 8.1 Endpoints

| Verb | Path | Purpose | Response Fields |
| --- | --- | --- | --- |
| GET | /health | Liveness check | status, build_id |
| GET | /meta | Extent, years, streams, param hash, last-updated | extent, years, streams, params_hash |
| POST | /api/v1/series | Time series for AOI | params_hash, aoi, metric, bins[] |
| POST | /api/v1/anomalies | Anomaly scores for AOI | params_hash, anomalies[] |
| POST | /api/v1/critical-period | Critical fire period for AOI | params_hash, onset_bin, peak_bin, end_bin, window |
| GET | /api/v1/aoi | List preset AOIs | id, name, geometry (GeoJSON) |

## 8.2 AOI Object

Preset:  { "type": "preset", "id": "BGD" }

Polygon: { "type": "geojson", "geometry": { "type": "Polygon", "coordinates": [[[lon,lat], ...]] } }

Validation: polygon must be closed, ≥ 4 positions, within processing extent, no self-intersection, ≤ 100,000 cells. Invalid → HTTP 422 with {code, message, field}.

## 8.3 Series Response Schema

{

"params_hash": "a1b2c3d4",

"aoi": { "id": "BGD", "n_cells": 5200 },

"metric": "density", "bin_days": 8,

"bins": [

{ "year": 2018, "bin": 7,

"start": "2018-02-26", "end": "2018-03-05",

"value": 0.0123, "lo": 0.0104, "hi": 0.0141,

"coverage": 1.0, "source": "MODIS" }

]

}

# 9. Frontend Design & Offline Mechanism

## 9.1 Technology Stack

• TypeScript with Vite bundler

• MapLibre GL JS for the map

• d3 for calendar heatmap

• Lightweight chart library for line charts

• All assets bundled locally — no external CDN dependency

## 9.2 Screens

1. Map Panel: PMTiles basemap, AOI selection (preset list + polygon drawing), layer toggles

2. Calendar Heatmap: rows = years (2000–latest), columns = 46 bins, color = density or cell-days

3. Anomaly Panel: z-scores, percentile ranks, elevated/extreme flags

4. Critical Period Panel: onset, peak, end bins, window mass

5. Provenance Panel: dataset names, versions, retrieval dates, parameter hash

6. Offline Manager: size estimate, progress, "data last updated" per layer

## 9.3 Visual Encoding Rules

• Activity and anomaly never share the same palette in the same view

• Missing/low-coverage bins are hatched and labelled "low coverage" — never coloured as zero

• Modelled bins carry a thin outline; tooltip states "modelled (VIIRS calibrated)" or "modelled (bridge)"

• Every chart shows units and bin length (8 days)

## 9.4 Offline Mechanism

The offline architecture has 5 layers:

1. Service Worker (Workbox): Precache app shell; serve tiles cache-first; stale-while-revalidate for data

2. PMTiles basemap tiles: One file per region replaces thousands of tile requests; MapLibre reads PMTiles directly

3. DuckDB-WASM: Query GeoParquet in-browser; read COGs via range requests; load zarr chunks client-side

4. IndexedDB / OPFS: For large data; request persistent storage via navigator.storage.persist()

5. Download for Offline screen: User picks area/layers; size estimate and progress shown; "data last updated" timestamp per layer

Degradation: If the FastAPI server is unreachable, the backend is local (Docker image on laptop/Raspberry Pi). If the AI layer is unavailable, it is hidden. Queue user actions via Background Sync until connection returns.

# 10. Database Schema (DuckDB)

## 10.1 Core Tables

| Table | Stage | Key Columns |
| --- | --- | --- |
| det | Normalized detections (post-S1) | stream, instrument, sat, acq_date, acq_time, lon, lat, frp, conf_num, conf_class, hs_type, stream_bit |
| det_ok | After quality filter (S2) | Same as det, filtered rows only |
| det_clean | After static mask (S3) | Same as det_ok, static cells removed |
| cell_day | After grid snap + collapse (S4–S5) | cell_x, cell_y, d, stream_mask (int), n_det (int), max_frp (double) |
| cell_bin | After temporal binning (S6) | cell_x, cell_y, yr, bin, tx, ty, mon, ad_modis, ad_mod_t, ad_mod_a, ad_snpp |
| avail | Stream-day availability (S7) | stream, d, available (0/1) |
| bin_day | Bin-day crosswalk (S7) | d, yr, bin, t_ok, a_ok, v_ok |
| bin_coverage | Bin coverage metrics (S7) | yr, bin, n_days, avail_t, avail_a, both_frac, cov_modis, cov_viirs |
| calib_factor | Calibration factors (S8) | tx, ty, mon, m_sum, v_sum, r |
| calib_boot | Bootstrap samples (S8) | draw, tx, ty, mon, r |
| cell_bin_h | Harmonized values (S9) | cell_x, cell_y, yr, bin, mon, h, source |

## 10.2 DuckDB SQL Reference

Full SQL reference in Appendix B of the original thesis document. Key queries:

• Quality filter (S2): WHERE (instrument = 'MODIS' AND conf_num >= 30 AND COALESCE(hs_type,0)=0) OR (instrument = 'VIIRS' AND conf_class IN ('n','h'))

• Cell-day collapse (S5): GROUP BY cell_x, cell_y, acq_date with bit_or(stream_mask), count(*), max(frp)

• Temporal binning (S6): least(((dayofyear(d)-1)//8)+1, 46)

• Calibration (S8): ratio of sums with pseudo-count κ = 50, grouped by tile and month

# 11. Simulation & Test Mechanism

## 11.1 Synthetic Data Generator

A simulation mechanism generates synthetic fire detection data for testing the pipeline end-to-end without downloading real NASA data.

Input parameters: extent, years, streams, fire intensity distribution, seasonality pattern, sensor characteristics (detection probability, false positive rate).

Output: synthetic det.parquet matching the normalized detection schema (§4.2).

## 11.2 Simulation Algorithm

For each cell (cell_x, cell_y) and year y:

1. Compute base fire probability P_fire(cell, month) from climatological mean

2. For each day d in year y:

a. Draw U ~ Uniform(0,1)

b. If U < P_fire(cell, month_of(d)): fire occurs

c. If fire occurs, draw detection count from Poisson(λ) where λ depends on fire size distribution

d. For each detection, assign: lon = cell_centre_x + Uniform(-Δ/2, Δ/2), lat similarly

e. Assign FRP from log-normal distribution parameterized by fire size class

f. For VIIRS stream: apply higher detection probability (smaller fires detectable)

g. For MODIS stream: apply lower detection probability (larger fires only)

3. Inject known sensor outages (from outage table) with zero detections

4. Inject known step-change at VIIRS start year (2012) if testing harmonization

## 11.3 Golden Fixtures

Two types of versioned test data:

• Synthetic dataset with known answers: ground truth harmonized series is computed analytically; pipeline output must match within tolerance.

• Small real data excerpt: versioned subset of actual MCD14ML + VIIRS data for integration testing.

## 11.4 Test Pyramid

Unit tests: Grid snapping at boundaries and negative coordinates; quality filter edge cases (conf 29/30, classes l/n/h); bin formula for day 1, 8, 9, 365, 366; coverage computation with partial data; calibration factor with V=0.

Property tests: Idempotence of S5 (re-running produces identical output); invariance to row order; adding duplicate rows does not change cell-day count.

Golden-file tests: Pipeline stage output matches pre-computed golden file for synthetic input.

E2E tests: Full pipeline on synthetic data; API responses match expected schema; offline frontend loads cached data.

## 11.5 Experiment Simulation (E1–E9)

Experiments are pre-registered with fixed designs, metrics, and decision rules. Simulation data is used to verify the experiment framework before running on real data.

| ID | Question | Design & Decision Rule |
| --- | --- | --- |
| E1 | Step change detection | Build spliced series S(y) = MODIS for y < Y0, raw VIIRS for y ≥ Y0. Measure jump at Y0. Support for H1 if cell-day artificial step shrinks after harmonization. |
| E2 | Calibration residual offset | LOYO over overlap years. Compare median ¦Offset¦ for raw, cell-day, calibrated series. Support for H2 if calibrated median ¦Offset¦ below ceiling. |
| E3 | Sensitivity to quality threshold | Vary c_min across {20, 30, 40, 50}. Report change in harmonized series and anomaly scores. |
| E4 | Static mask sensitivity | Vary D_p across {8, 16, 32}. Report fraction of detections removed and change in results. |
| E5 | Non-linear calibration diagnostics | Log-log regression and quantile mapping at region level; compare to multiplicative model. |
| E6 | Temporal resolution sensitivity | Daily, weekly, 8-day bins compared. Metric: change in anomaly scores and critical period. |
| E7 | VIIRS satellite inclusion | Compare VIIRS_SNPP-only vs VIIRS_SNPP+N20+N21 calibration. |
| E8 | External validation vs MCD64CMQ | Correlate harmonized density with burned-area fraction at 0.25° scale. Expect r² > 0.5 at coarser scale. |
| E9 | Offline performance | Measure cold-start load time, API response time, service worker cache size, and Lighthouse PWA score. |

# 12. Validation Plan & Experiments

## 12.1 Validation Strategy

Verification: does the software implement the specification? (unit, property, golden-file, E2E tests).

Validation: is the harmonized calendar a better description of burning than unharmonized data? (experiments E1–E9).

All experiments executed with stored parameter hash. Each result accompanied by figure, table, and limitation notes. Targets labelled "informative" are planning expectations, not claims.

## 12.2 Acceptance Criteria for Release

| ID | Criterion |
| --- | --- |
| AC-1 | Pipeline rebuilds pilot dataset from raw files with identical parameter hash → identical output bytes (NFR-01) |
| AC-2 | E1–E8 completed and reported, including any negative results |
| AC-3 | Offline demo runs with wifi off; fallback video recorded |
| AC-4 | All M-priority functional requirements pass acceptance tests |
| AC-5 | API returns HTTP 422 for invalid AOI with structured error object |
| AC-6 | Service worker precaches app shell; cold start offline succeeds |
| AC-7 | Provenance panel shows dataset names, versions, retrieval dates, parameter hash |

# 13. Implementation Plan

## 13.1 Technology Choices

| Area | Choice | Rationale |
| --- | --- | --- |
| Language (backend) | Python 3.11+ | Team skill, scientific ecosystem |
| Analytical engine | DuckDB | Fast columnar SQL on Parquet; runs embedded; same SQL can run in browser via DuckDB-WASM |
| API framework | FastAPI | Async, auto OpenAPI docs, type-safe |
| Frontend | TypeScript + Vite + MapLibre + d3 | Bundled locally, offline-capable |
| Storage | Parquet (sorted keys, fixed compression) | Identical inputs → identical bytes (NFR-01) |
| Offline cache | Service Worker (Workbox) + IndexedDB/OPFS | Cache-first tiles, stale-while-revalidate data |
| Basemap | PMTiles | One file per region; MapLibre reads directly |
| Container | Docker | Single image with API + frontend + cache |
| CI/CD | Lint, type-check, test on every push | Trunk-based, short-lived branches |

## 13.2 Repository Structure

Icarus/

README.md            # quick start, offline demo steps

Makefile             # make data | pipeline | test | api | web | bundle

config/

params.yaml        # all parameters (Appendix A)

data/                # git-ignored except reference/

icarus/

core/              # grid.py bins.py coverage.py calib.py anomaly.py season.py

pipeline/          # s0_acquire.py ... s9_harmonize.py, cli.py

api/               # main.py models.py aoi.py queries.py

sql/               # .sql files shared by API and (stretch) browser

web/

src/ public/ sw/ tests/

tests/

unit/ property/ golden/ e2e/

docs/

method.md api.md validation.md thesis/

docker/

Dockerfile compose.yaml

## 13.3 Work Breakdown & Schedule (10 weeks)

| WP | Content | Weeks | Deliverable | MVP Cut |
| --- | --- | --- | --- | --- |
| WP0 | Setup: repo, access keys, outage/stream tables, OpenAPI draft, mock JSON | 1 | Repo with CI; OpenAPI draft | Mock data and contract only |
| WP1 | Ingest S0–S1 for pilot sub-region; manifest | 1–2 | det.parquet and manifest | One year pair per stream |
| WP2 | Complete pipeline S2–S5 (quality, mask, grid, cell-day) | 2–4 | cell_day/ parquet | One full year pair |
| WP3 | Temporal binning, coverage, calibration (S6–S8) | 4–6 | cell_bin/, calib_factor.parquet | Full pipeline one year |
| WP4 | Harmonized series, AOI aggregation, climatology, anomaly (S9–S11) | 6–7 | cell_bin_h/, API endpoints | Harmonized view + anomalies |
| WP5 | Critical period, frontend, offline mechanism | 7–8 | Web app, service worker | Full MVP with offline |
| WP6 | Experiments, validation, documentation | 8–9 | E1–E9 report | All M requirements |
| WP7 | Demo prep, fallback video, final polish | 9–10 | Demo video, release | Offline demo working |

# 14. Security & Deployment

## 14.1 Security Design

• API runs with read-only data mount — no write access to source data

• All inputs validated: AOI polygon geometry, year ranges, cell count limits (max 100,000)

• Request size limits and per-request timeout (default 30s)

• FIRMS API key read from environment variable; never written to repository, image, or logs

• Logs contain request path, duration, status — not AOI geometries from users

• Secrets management: environment variables only; no hardcoded credentials

• Docker container runs as non-root user

• HTTPS enforced for any network communication (HSTS headers)

## 14.2 Deployment

Single Docker image contains API, frontend, and data cache. Volume mount possible for large data.

Build script creates image from clean checkout.

Deployment targets: laptop (field use), Raspberry Pi (local server), cloud VM (shared access).

For field use: the "server" is local on the laptop; no internet needed after data is cached.

## 14.3 Runtime Configuration

Environment variables:

FIRMS_API_KEY    — NASA FIRMS API key (S0 only)

PORT             — API port (default 8000)

DATA_DIR         — Path to data cache

LOG_LEVEL        — DEBUG/INFO/WARNING/ERROR

DUCKDB_MEMORY   — DuckDB memory limit (default 2GB)

# 15. Risk Register

| ID | Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Data download slow, limited by keys or blocked | M | H | Start S0 in week 1; use archive downloads; pilot sub-region |
| R2 | Calibration unstable in sparse tiles | M | M | Shrinkage toward regional ratio; larger tiles; fall-back to regional-only |
| R3 | Insufficient overlap years for calibration | L | H | Calibration fall-back documented; VIIRS N20/N21 included as fallback streams |
| R4 | Offline storage exceeds device capacity | M | M | Size estimate before download; incremental caching; data last-updated timestamp |
| R5 | Service worker cache eviction | M | M | navigator.storage.persist(); Cache API versioned; OPFS as fallback |
| R6 | UTC date splitting misaligns local fire season | L | L | Quantified in E6; user can view UTC and local time |
| R7 | AI layer produces incorrect narration | L | M | Layer hidden if model unavailable; every number must appear in JSON; labelled as AI-generated |
| R8 | MODIS/VIIRS product version changes | L | M | Manifest records product version; pipeline parameterised for product-specific parsing |

# Appendix A — Full Parameter Registry

All parameters live in config/params.yaml. Hash stored with every derived file.

| Parameter | Default | Meaning | Section |
| --- | --- | --- | --- |
| K | 20 | Cells per degree; Δ = 0.05° | §5.4 |
| c_min | 30 | Minimum MODIS confidence | §5.2 |
| modis_allowed_types | [0] | Allowed MODIS hot-spot types | §5.2 |
| viirs_classes | [n, h] | Allowed VIIRS confidence classes | §5.2 |
| fine_K | 200 | Fine grid cells per degree for static mask | §5.3 |
| min_days | 16 | Persistence threshold for static mask | §5.3 |
| bin_days | 8 | Temporal bin width; 46 bins/year | §5.5 |
| reference_family | [MOD_T, MOD_A] | MODIS family for calibration target | §6 |
| viirs_primary | VIIRS_SNPP | Primary VIIRS stream | §6 |
| viirs_extra | [VIIRS_N20, VIIRS_N21] | Extra VIIRS streams (ingested, not default) | §6 |
| cov_min | 0.75 | Minimum coverage fraction (6 of 8 days) | §5.6 |
| zero_detection_rule | true | Zero detections → stream unavailable that day | §5.6 |
| tile_deg | 1 | Calibration tile size in degrees | §6 |
| kappa | 50 | Pseudo-count for calibration shrinkage | §6 |
| min_overlap_bins_per_year | 30 | Minimum overlap bins for overlap year | §6 |
| min_overlap_years | 5 | Minimum overlap years for calibration | §6 |
| bootstrap_B | 200 | Bootstrap resample draws | §6 |
| bootstrap_seed | 20260101 | Bootstrap random seed | §6 |
| scale | 1000 | Anomaly scale constant | §7 |
| min_reference | 8 | Minimum reference years per bin | §7 |
| sigma_floor | 0.1 | Minimum sigma for anomaly z-score | §7 |
| smoothing | [0.25, 0.5, 0.25] | Circular smoothing weights | §7 |
| z_elevated | 2.0 | Elevated anomaly threshold | §7 |
| z_extreme | 3.0 | Extreme anomaly threshold | §7 |
| window_mass | 0.80 | Critical period mass threshold | §7 |
| onset | 0.10 | Onset cumulative fraction | §7 |
| end | 0.90 | End cumulative fraction | §7 |
| min_mean_density | 1e-5 | Minimum mean density for season detection | §7 |
| max_aoi_cells | 100000 | Max cells per AOI request | §8 |
| request_timeout_s | 30 | API request timeout | §8 |

# Appendix B — SQL Reference (DuckDB)

The statements below are reference definitions of stages S2–S9 at default parameters. The pipeline substitutes values from the configuration file.

## B.1 Quality Filter (S2)

CREATE OR REPLACE TABLE det_ok AS

SELECT * FROM det

WHERE (instrument = 'MODIS' AND conf_num >= 30 AND COALESCE(hs_type, 0) = 0)

OR (instrument = 'VIIRS' AND conf_class IN ('n', 'h'));

## B.2 Persistence Mask (S3)

CREATE OR REPLACE TABLE static_cells AS

SELECT CAST(floor(lon * 200) AS INTEGER) AS fx,

CAST(floor(lat * 200) AS INTEGER) AS fy,

year(acq_date) AS yr

FROM det_ok GROUP BY 1, 2, 3

HAVING count(DISTINCT acq_date) >= 16;

## B.3 Grid Snap + Cell-Day Collapse (S4–S5)

CREATE OR REPLACE TABLE cell_day AS

SELECT CAST(floor(lon * 20) AS INTEGER) AS cell_x,

CAST(floor(lat * 20) AS INTEGER) AS cell_y,

acq_date AS d,

bit_or(stream_bit) AS stream_mask,

count(*) AS n_det,

max(frp) AS max_frp

FROM det_clean GROUP BY 1, 2, 3

ORDER BY 1, 2, 3;

## B.4 Temporal Binning (S6)

-- stream bits: MOD_T=1, MOD_A=2, VIIRS_SNPP=4, N20=8, N21=16

CREATE OR REPLACE TABLE cell_bin AS

SELECT cell_x, cell_y,

CAST(floor(cell_x / 20.0) AS INTEGER) AS tx,

CAST(floor(cell_y / 20.0) AS INTEGER) AS ty,

year(d) AS yr,

least(((dayofyear(d) - 1) // 8) + 1, 46) AS bin,

count(*) FILTER (WHERE (stream_mask & 3) > 0) AS ad_modis,

count(*) FILTER (WHERE (stream_mask & 1) > 0) AS ad_mod_t,

count(*) FILTER (WHERE (stream_mask & 2) > 0) AS ad_mod_a,

count(*) FILTER (WHERE (stream_mask & 4) > 0) AS ad_snpp

FROM cell_day GROUP BY 1, 2, 3, 4, 5, 6;

## B.5 Availability + Coverage (S7)

-- stream-day availability with outage join

CREATE OR REPLACE TABLE avail AS

SELECT s.stream, c.d,

CASE WHEN o.stream IS NOT NULL THEN 0

WHEN COALESCE(sd.n_det, 0) = 0 THEN 0

ELSE 1 END AS available

FROM streams s

CROSS JOIN (SELECT CAST(range AS DATE) AS d

FROM range(DATE '2000-11-01', DATE '2027-01-01', INTERVAL '1 day')) c

LEFT JOIN stream_day sd ON sd.stream = s.stream AND sd.d = c.d

LEFT JOIN outages o ON o.stream = s.stream AND c.d BETWEEN o.d0 AND o.d1

WHERE c.d BETWEEN s.first_date AND s.last_date;

## B.6 Calibration Factors (S8)

CREATE OR REPLACE TABLE overlap_bins AS

SELECT yr, bin FROM bin_coverage

WHERE both_frac >= 0.75 AND cov_viirs >= 0.75

AND yr IN (SELECT yr FROM bin_coverage

WHERE both_frac >= 0.75 AND cov_viirs >= 0.75

GROUP BY yr HAVING count(*) >= 30);

CREATE OR REPLACE TABLE tile_month AS

SELECT cb.tx, cb.ty, cb.mon,

sum(cb.ad_modis) AS m_sum,

sum(cb.ad_snpp)  AS v_sum

FROM cell_bin cb JOIN overlap_bins o ON o.yr = cb.yr AND o.bin = cb.bin

GROUP BY 1, 2, 3;

CREATE OR REPLACE TABLE calib_factor AS

SELECT t.tx, t.ty, t.mon, t.m_sum, t.v_sum,

(t.m_sum + 50 * r.r_reg) / (t.v_sum + 50) AS r

FROM tile_month t JOIN region_month r USING (mon);

## B.7 Harmonized Value (S9)

CREATE OR REPLACE TABLE cell_bin_h AS

SELECT cb.cell_x, cb.cell_y, cb.yr, cb.bin, cb.mon,

CASE

WHEN f.both_frac >= 0.75 THEN cb.ad_modis

WHEN f.avail_t >= 0.75 AND f.avail_t >= f.avail_a

THEN cb.ad_mod_t * COALESCE(bt.q, bgt.q_reg)

WHEN f.avail_a >= 0.75

THEN cb.ad_mod_a * COALESCE(ba.q, bga.q_reg)

WHEN f.cov_viirs >= 0.75

THEN cb.ad_snpp * COALESCE(c.r, rg.r_reg)

END AS h,

CASE

WHEN f.both_frac >= 0.75 THEN 'MODIS'

WHEN f.avail_t >= 0.75 OR f.avail_a >= 0.75 THEN 'BRIDGE'

WHEN f.cov_viirs >= 0.75 THEN 'VIIRS_CAL'

ELSE 'NONE'

END AS source

FROM cell_bin cb JOIN bin_coverage f USING (yr, bin)

LEFT JOIN calib_factor c USING (tx, ty, mon)

LEFT JOIN region_month rg USING (mon)

LEFT JOIN bridge_t bt USING (tx, ty, mon)

LEFT JOIN bridge_a ba USING (tx, ty, mon)

LEFT JOIN bridge_t_region bgt USING (mon)

LEFT JOIN bridge_a_region bga USING (mon);

# Appendix C — API Examples

## C.1 POST /api/v1/series

Request:

{

"aoi": { "type": "preset", "id": "BGD" },

"year_from": 2018, "year_to": 2019,

"metric": "density",

"view": "harmonized",

"include_uncertainty": true

}

Response (abridged):

{

"params_hash": "a1b2c3d4",

"aoi": { "id": "BGD", "n_cells": 5200 },

"metric": "density", "bin_days": 8,

"bins": [

{ "year": 2018, "bin": 7,

"start": "2018-02-26", "end": "2018-03-05",

"value": 0.0123, "lo": 0.0104, "hi": 0.0141,

"coverage": 1.0, "source": "MODIS" }

]

}

## C.2 POST /api/v1/anomalies

Response (abridged):

{

"params_hash": "a1b2c3d4",

"anomalies": [

{ "year": 2019, "bin": 7, "z": 2.4, "percentile": 0.96,

"flag": "elevated", "n_reference": 24 },

{ "year": 2020, "bin": 34, "z": null, "percentile": null,

"flag": "not_scored", "reason": "low_coverage" }

]

}

## C.3 POST /api/v1/critical-period

Response:

{

"params_hash": "a1b2c3d4",

"onset_bin": 4, "peak_bin": 8, "end_bin": 12,

"window": { "start_bin": 3, "end_bin": 13, "mass": 0.82 },

"year_timing_deviation_days": [

{ "year": 2019, "days": -8 },

{ "year": 2020, "days": 16 }

]

}

## C.4 Error Example

HTTP 422

{ "code": "invalid_aoi",

"message": "Polygon ring is not closed.",

"field": "aoi.geometry.coordinates[0]" }

# Appendix D — Data Dictionary

## D.1 Derived Table: cell_bin_h

| Column | Type | Description |
| --- | --- | --- |
| cell_x | INT | Grid cell x index = floor(lon * K) |
| cell_y | INT | Grid cell y index = floor(lat * K) |
| yr | INT | Year |
| bin | INT | 8-day bin number (1–46) |
| mon | INT | Month of bin start day |
| h | DOUBLE | Harmonized active cell-days (density 0–1) |
| source | VARCHAR | MODIS ¦ BRIDGE ¦ VIIRS_CAL ¦ NONE |

## D.2 Source Tagging Logic

source = 'MODIS' when both_frac ≥ cov_min (full MODIS constellation observed)

source = 'BRIDGE' when single MODIS stream observed with adequate coverage

source = 'VIIRS_CAL' when VIIRS_SNPP observed with adequate coverage and calibration applied

source = 'NONE' when no stream meets coverage threshold

## D.3 Harmonized Value Formula

For each cell c, bin b, year y:

H(c, y, b) = MODIS cell-days           if both_frac ≥ cov_min

H(c, y, b) = q_s × A_s                if single MODIS stream s with bridge factor

H(c, y, b) = r × A_VIIRS_SNPP         if VIIRS calibrated with factor r

H(c, y, b) = undefined (source=NONE)   otherwise